**Project Development Phase**

**Delivery of Sprint - 4**

**Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)**

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

Use the below template to create product backlog and sprint schedule

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional**  **Requirements (Epic)** | **User**  **Story**  **Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
| Sprint-4 | User Details | USN-4 | As a user,I can fill the details | 2 | High | Yokeswari  Parimaladevi  Mangaiyarkarasi  Reniee Calvina |

**Project Tracker, Velocity & Burndown Chart: (4 Marks)**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points Completed (as on Planned End**  **Date)** | **Sprint Release Date (Actual)** |
| Sprint-4 | 20 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | 20 | 05 Nov 2022 |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |

**Velocity:**

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)



**Average Velocity = Story**

**Points per Day**

**Sprint Duration = Number of**

**(Duration) days per Sprint**

**Velocity = Points per Sprint**

**20**



**AV=**

**6**

# Therefore, the AVERAGE VELOCITY IS 4 POINTS PER SPRINT

**Burndown Chart:**

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Sprint  number | Day 0 |  | Day 1 |  | Day 2 | Day 3 | Day 4 |  | Day 5 |  | Day 6 |
|  |  | Sprint-4 |  | 20 |  | 2 | 10 | 4 |  | 1 |  | 1 | 2 |

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  |  |  |
| r emaining effort | | | 80 | 70 | 42 | 25 | 13 | 8 | 0 |
| ideal effort | | |  | 80 |  |  | 40 |  | 0 |
|  |  |  |  |  |  |  |  |  |  |

